METHOD OF PROCEDURE (MOP)

OpenClaw + n8n Stack Deployment

WSL2 (Ubuntu) on Windows  •  Client Environment Installation

| Field | Detail |
| --- | --- |
| Document title | MOP — OpenClaw + n8n Stack Deployment (WSL2) |
| Version | 1.0 |
| Prepared for | System Integrator (SI) deployment engineer |
| Target platform | Windows 10/11 with WSL2 (Ubuntu) |
| Estimated duration | 45–90 minutes (excludes Windows reboot time) |
| Privilege required | Windows Administrator + WSL non-root user with sudo |
| Rollback | Supported — see Section 9 |

# Contents

# 1. Purpose and Scope

This Method of Procedure (MOP) provides a step-by-step, verifiable procedure for deploying the OpenClaw + n8n application stack onto a client machine running WSL2 (Ubuntu) on Windows. It is written so that an engineer unfamiliar with the build can complete the deployment by following the steps in order.

The deployment is delivered as a toolkit of five files. The engineer runs two scripts — one on the Windows host and one inside WSL2 — driven by a single configuration file. The procedure is not fully zero-touch: Section 2 explains the small number of unavoidable manual touchpoints imposed by Windows and WSL2.

## 1.1 Deliverable file set

| File | Runs on | Purpose |
| --- | --- | --- |
| config.env.example | WSL2 | Configuration template. Copied to config.env and filled once. |
| deploy.sh | WSL2 | Phased, idempotent Linux deployment script. |
| healthcheck.sh | WSL2 | Validation script. Run after deployment and after any reboot. |
| windows-setup.ps1 | Windows | Host configuration: memory tuning, autostart, optional Edge CDP. |
| README.md | — | Engineer reference (this MOP supersedes it for execution). |

## 1.2 Why three manual touchpoints remain

Three constraints are imposed by the platform and cannot be scripted away:

- Installing WSL2 (if absent) requires a Windows reboot.

- Memory tuning (.wslconfig) and systemd activation only apply after wsl --shutdown.

- Edge remote-debugging and the WSL→Windows portproxy do not survive reboot; they are re-applied automatically at each login by a scheduled task, but that task must be registered once.

Everything else is automated and idempotent. Realistic engineer touchpoints: three.

# 2. Prerequisites and Pre-Checks

Confirm all of the following before starting. Do not proceed until every item passes.

| # | Pre-requisite | How to confirm |
| --- | --- | --- |
| 1 | Windows 10 (2004+) or Windows 11 | winver |
| 2 | Administrator rights on Windows | Account is a member of Administrators |
| 3 | Hardware virtualization enabled (BIOS/UEFI) | Task Manager → Performance → CPU → Virtualization: Enabled |
| 4 | Internet access from the client | Browser reaches github.com and docker.com |
| 5 | ≥ 8 GB RAM (6 GB allocatable to WSL2) | Task Manager → Performance → Memory |
| 6 | ≥ 20 GB free disk | For Docker images, n8n data, logs |
| 7 | Deliverable files copied to the machine | All five files from Section 1.1 present |

Note — proxy environments If the client routes traffic through a corporate proxy, configure apt, npm, and Docker proxy settings before running deploy.sh, or the package-installation phases will fail at the network step.

# 3. Deployment Overview

The procedure runs in five stages. Stages A–B are on the Windows host; C–E are inside WSL2.

| Stage | Location | Action | Section |
| --- | --- | --- | --- |
| A | Windows (Admin) | Ensure WSL2 exists (install + reboot if needed) | §4 |
| B | Windows (Admin) | Run windows-setup.ps1, then wsl --shutdown | §5 |
| C | WSL2 | Fill config.env | §6 |
| D | WSL2 | Run deploy.sh | §7 |
| E | WSL2 | Validate with healthcheck.sh + reboot test | §8 |

# 4. Stage A — Ensure WSL2 Exists (Windows, Admin)

Open PowerShell as Administrator and check whether WSL2 is already present:

wsl --list --verbose

If Ubuntu is listed with VERSION  2, skip to Stage B. Otherwise install it:

wsl --install -d Ubuntu

Reboot required If WSL was just installed, reboot Windows now. After reboot, open Ubuntu once and create your Linux username and password when prompted.

## 4.1 Verification — Stage A

| # | Action | Command | Expected result |
| --- | --- | --- | --- |
| 1 | WSL distro present and v2 | wsl -l -v | Ubuntu listed, VERSION = 2 |
| 2 | Linux user created | whoami | Returns your non-root username |

# 5. Stage B — Configure the Windows Host (Admin)

Copy the deliverable folder somewhere on Windows (or reach it through the WSL share). In PowerShell as Administrator, allow the script to run for this session and execute it:

Set-ExecutionPolicy Bypass -Scope Process -Force

.\windows-setup.ps1 -WslDistro 'Ubuntu' -WslUser '<your-linux-user>'

Optional — if this client needs OpenClaw browser automation, add the browser flag and adjust memory if the machine has more RAM:

.\windows-setup.ps1 -WslUser '<your-linux-user>' -MemoryGB 8 -EnableBrowser

The script writes the memory configuration, the login-autostart launcher, and (with -EnableBrowser) the Edge CDP portproxy, firewall rule, and scheduled task. It is idempotent — safe to re-run.

Then apply the WSL settings (this restarts the WSL VM):

wsl --shutdown

## 5.1 Verification — Stage B

| # | Action | Command (PowerShell) | Expected result |
| --- | --- | --- | --- |
| 1 | Memory config written | Get-Content $env:USERPROFILE\.wslconfig | Shows [wsl2] memory / swap block |
| 2 | Autostart launcher present | dir "$env:APPDATA\Microsoft\Windows\Start Menu\Programs\Startup" | OpenClaw-n8n-autostart.cmd listed |
| 3 | (If -EnableBrowser) task registered | Get-ScheduledTask -TaskName OpenClaw-CDP-Autostart | State = Ready |

# 6. Stage C — Configure the Deployment (WSL2)

Open Ubuntu. Copy the deliverable folder into your home directory for a clean working location, then create your configuration file from the template:

cp -r /mnt/c/path/to/saai-deploy ~/saai-deploy

cd ~/saai-deploy

cp config.env.example config.env

nano config.env

Set the values below. Leave the auto-generate secrets blank unless the client supplies specific values — the deployment will create strong random secrets and preserve them on future runs.

| Setting | Guidance |
| --- | --- |
| LINUX_USER | Your WSL username, or leave blank to auto-detect. |
| WSL_DISTRO | Usually Ubuntu. Match the name from wsl -l -v. |
| OPENCLAW_INSTALL_METHOD | npm (default). Set to skip if OpenClaw is already installed. |
| ENABLE_BROWSER_AUTOMATION | true only if the client needs browser automation (must match -EnableBrowser in Stage B). |
| WEBHOOK_URL / N8N_EDITOR_BASE_URL | Leave as localhost for a local install; set to the public URL for remote access. |
| Secret fields | Leave blank to auto-generate. Do not hand-edit after first deploy (would break n8n decryption). |

Do not rotate N8N_ENCRYPTION_KEY after first deployment Once the stack has run, changing this key prevents n8n from decrypting stored credentials. The deployment preserves existing secrets automatically; do not overwrite them manually.

# 7. Stage D — Run the Deployment (WSL2)

Make the scripts executable and (recommended) preview the run first, then execute:

chmod +x deploy.sh healthcheck.sh

./deploy.sh --dry-run      # optional: preview, changes nothing

./deploy.sh                # full deployment

The script runs thirteen phases in order. It will prompt for your sudo password where required (Docker install, lingering).

| Order | Phase | What it does |
| --- | --- | --- |
| 1 | preflight | Verifies non-root, WSL2, systemd, internet. |
| 2 | packages | Installs curl, git, jq, python3, openssl, etc. |
| 3 | wsl_config | Ensures systemd enabled in /etc/wsl.conf. |
| 4 | docker | Installs Docker Engine, adds user to docker group, enables service. |
| 5 | node | Installs Node.js LTS, sets npm global prefix. |
| 6 | openclaw | Installs OpenClaw (or skips if present). |
| 7 | gateway | Creates/enables openclaw-gateway systemd user service + lingering. |
| 8 | browser | (If enabled) sets up Playwright/Edge automation. |
| 9 | repo | Clones or updates the application repository. |
| 10 | env_file | Writes .env: generates/preserves secrets, locks to 0600. |
| 11 | stack | docker compose pull + up -d --build. |
| 12 | autostart | Writes the WSL login-autostart script. |
| 13 | validate | Runs healthcheck.sh automatically. |

## 7.1 If a phase fails

The script stops at the first failure and prints the exact resume command, for example ./deploy.sh --from docker. Fix the reported cause, then resume. Individual phases can also be re-run in isolation:

./deploy.sh --only docker     # re-run a single phase

./deploy.sh --from openclaw   # resume from a phase to the end

./deploy.sh --list            # list phase names

Docker group note Immediately after the docker phase, the docker group may not yet be active in your shell. The scripts work around this internally using 'sg docker'. For your own interactive commands, open a fresh terminal or run 'newgrp docker'.

# 8. Stage E — Validation and Acceptance

After deployment completes, run the health check. It is version-proof and derives the expected containers from the actual compose file.

bash ~/saai-deploy/healthcheck.sh

## 8.1 Acceptance criteria

The deployment is accepted when all of the following pass:

| # | Check | Pass condition |
| --- | --- | --- |
| 1 | OpenClaw gateway | active and listening on port 18789 |
| 2 | User lingering | enabled |
| 3 | Docker daemon | reachable |
| 4 | Stack containers | every service from the compose file is running |
| 5 | n8n UI | http://localhost:5678 responds |
| 6 | MCP server | http://127.0.0.1:3000/health responds |
| 7 | Health check summary | 0 failures |

## 8.2 Reboot persistence test (mandatory)

Confirm the stack returns automatically after a restart — this validates the autostart chain that the client will rely on.

- From PowerShell, run wsl --shutdown, then restart Windows and sign in.

- Wait 30–60 seconds after login.

- Open Ubuntu and re-run bash ~/saai-deploy/healthcheck.sh.

- Confirm 0 failures without any manual start commands.

Acceptance If the post-reboot health check shows 0 failures, the deployment is complete and the client environment is production-ready.

# 9. Rollback Procedure

If the deployment must be reversed, perform the following on the affected layers. Rollback is non-destructive to Windows itself.

## 9.1 Stop and remove the application stack (WSL2)

cd ~/diplomatic-expression-docker

docker compose down            # stop containers, keep data volumes

docker compose down -v         # also remove data volumes (DESTRUCTIVE)

## 9.2 Disable the OpenClaw gateway (WSL2)

systemctl --user stop openclaw-gateway

systemctl --user disable openclaw-gateway

## 9.3 Remove Windows autostart (PowerShell, Admin)

Remove-Item "$env:APPDATA\Microsoft\Windows\Start Menu\Programs\Startup\OpenClaw-n8n-autostart.cmd"

Unregister-ScheduledTask -TaskName OpenClaw-CDP-Autostart -Confirm:$false   # if browser was enabled

Data caution docker compose down -v deletes the PostgreSQL and n8n data volumes permanently. Use the plain 'down' unless a clean wipe is intended.

# 10. Troubleshooting Reference

| Symptom | Likely cause | Action |
| --- | --- | --- |
| docker: permission denied | Group membership not active in shell | newgrp docker or reopen terminal |
| Gateway not active | Service not started / linger off | systemctl --user start openclaw-gateway |
| .wslconfig ignored | WSL not restarted | wsl --shutdown (PowerShell), reopen |
| n8n loads, workflows fail | CHANGE_ME left in .env, or DB not ready | docker compose logs --tail 80 n8n postgres redis |
| Edge CDP unreachable from WSL | Edge/portproxy not launched | curl http://172.17.0.1:9222/json/version then run C:\Scripts\Start-OpenClaw-CDP.ps1 |
| systemctl: failed to connect to bus | systemd not enabled in WSL | check /etc/wsl.conf, then wsl --shutdown |

# 11. Deployment Sign-Off

To be completed by the deploying engineer and the client representative on successful acceptance (Section 8).

| Item | Detail / Signature |
| --- | --- |
| Client / site name |  |
| Deploying engineer |  |
| Deployment date |  |
| WSL distro & user |  |
| Browser automation enabled? | ☐ Yes ☐ No |
| Health check result (§8.1) | ☐ 0 failures — PASS ☐ FAIL |
| Reboot persistence test (§8.2) | ☐ PASS ☐ FAIL |
| Engineer signature |  |
| Client signature |  |